Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story Points)

| Date | 10-07-2026 |
| --- | --- |
| Team ID |  |
| Project Name | SB Stocks – Stock Trading Application (MERN) |
| Maximum Marks | 5 Marks |

# Product Backlog, Sprint Schedule, and Estimation (4 Marks)

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Project & Environment Setup | USN-1 | As a developer, I can set up the client and server project folders so that the codebase is properly structured. | 1 | High |  |
| Sprint-1 |  | USN-2 | As a developer, I can initialize a React (Vite) frontend project so that I have a base for building the UI. | 2 | High |  |
| Sprint-1 |  | USN-3 | As a developer, I can initialize a Node.js/Express backend project so that I have a server to handle API requests. | 1 | High |  |
| Sprint-1 | Database Design | USN-4 | As a developer, I can configure the MongoDB connection so that the application can store and retrieve data. | 2 | High |  |
| Sprint-1 |  | USN-5 | As a developer, I can design Mongoose schemas for User, Stock, Transaction, and Order so that data is structured consistently. | 3 | High |  |
| Sprint-2 | Registration & Login | USN-6 | As a user, I can register for the application by entering my name, email, contact, and password. | 3 | High |  |
| Sprint-2 |  | USN-7 | As a user, I can log into the application using my registered email and password. | 2 | High |  |
| Sprint-2 |  | USN-8 | As a user, I want protected routes secured by authentication middleware so that only logged-in users can access my dashboard. | 3 | High |  |
| Sprint-2 | Authentication UI | USN-9 | As a user, I can use a Register page to create my account. | 2 | Medium |  |
| Sprint-2 |  | USN-10 | As a user, I can use a Login page to access my account. | 2 | Medium |  |
| Sprint-3 | Stock Data Backend | USN-11 | As a user, I want the system to store stock details so that I can view accurate stock information. | 2 | High |  |
| Sprint-3 |  | USN-12 | As a user, I want real-time and historical market data integrated so that I can make informed trading decisions. | 5 | High |  |
| Sprint-3 |  | USN-13 | As a user, I want stock-related API endpoints so that I can browse and search stocks. | 3 | High |  |
| Sprint-3 | Stock UI | USN-14 | As a user, I can browse and search stock listings so that I can discover stocks to trade. | 3 | High |  |
| Sprint-3 |  | USN-15 | As a user, I can view a stock's price chart and historical trend so that I can analyze its performance. | 5 | High |  |
| Sprint-4 | Order & Transaction Backend | USN-16 | As a user, I want an order system so that I can place Buy/Sell requests for stocks. | 3 | High |  |
| Sprint-4 |  | USN-17 | As a user, I want my transactions recorded so that I can review my trading history. | 3 | High |  |
| Sprint-4 |  | USN-18 | As a user, I can buy or sell stocks using my virtual funds so that my balance and holdings update accordingly. | 5 | High |  |
| Sprint-4 | Portfolio & History UI | USN-19 | As a user, I can view my portfolio so that I can track my holdings, profit, and loss. | 3 | High |  |
| Sprint-4 |  | USN-20 | As a user, I can view my transaction history so that I can review my past trades with timestamps. | 2 | Medium |  |
| Sprint-5 | Admin Module | USN-21 | As an admin, I can log in securely to access the admin dashboard. | 2 | High |  |
| Sprint-5 |  | USN-22 | As an admin, I can view and manage all registered users. | 3 | Medium |  |
| Sprint-5 |  | USN-23 | As an admin, I can view all orders and transactions across users. | 3 | Medium |  |
| Sprint-5 | Testing & Deployment | USN-24 | As a QA tester, I want to run functional test cases across all modules so that defects are caught before release. | 2 | High |  |
| Sprint-5 |  | USN-25 | As a QA tester, I want to run performance tests and fix identified bugs so that the platform is stable for release. | 3 | Medium |  |

# Project Tracker, Velocity & Burndown Chart (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 9 | 6 Days | 20 Jul 2026 | 25 Jul 2026 | 9 | 25 Jul 2026 |
| Sprint-2 | 12 | 6 Days | 27 Jul 2026 | 01 Aug 2026 | 12 | 01 Aug 2026 |
| Sprint-3 | 18 | 6 Days | 03 Aug 2026 | 08 Aug 2026 | 18 | 08 Aug 2026 |
| Sprint-4 | 16 | 6 Days | 10 Aug 2026 | 15 Aug 2026 | 16 | 15 Aug 2026 |
| Sprint-5 | 13 | 6 Days | 17 Aug 2026 | 22 Aug 2026 | 13 | 22 Aug 2026 |

Velocity:

Across the 5 sprints, the SB Stocks team completed a total of 68 story points (9 + 12 + 18 + 16 + 13). With a 6-day sprint duration, let's calculate the team's average velocity (AV) per iteration unit (story points per day):

Velocity = Total Story Points Completed / Number of Sprints = 68 / 5 = 13.6 story points per sprint.

Average Velocity (AV) = Velocity / Sprint Duration = 13.6 / 6 ≈ 2.27 story points per day.

The SB Stocks team's velocity is 13.6 story points per sprint (≈2.27 story points per day).

Burndown Chart:

A burndown chart is a graphical representation of work left to do versus time. It is often used in agile software development methodologies such as Scrum. For SB Stocks, a burndown chart would plot the remaining story points (starting at 68) against the 5 sprint end dates above, showing a steady decline to 0 as each sprint's committed story points (9, 12, 18, 16, and 13 respectively) are completed on schedule. Burndown charts can be applied to any project containing measurable progress over time.

https://www.visual-paradigm.com/scrum/scrum-burndown-chart/

https://www.atlassian.com/agile/tutorials/burndown-charts

Reference:

https://www.atlassian.com/agile/project-management

https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software

https://www.atlassian.com/agile/tutorials/epics

https://www.atlassian.com/agile/tutorials/sprints

https://www.atlassian.com/agile/project-management/estimation