Acceptance Testing

UAT Execution & Report Submission

| Date | 13-07-2026 |
| --- | --- |
| Team ID |  |
| Project Name | SB Stocks – Stock Trading Application (MERN) |
| Maximum Marks | 4 Marks |

# 1. Purpose of Document

The purpose of this document is to briefly explain the test coverage and open issues of the SB Stocks project at the time of release to User Acceptance Testing (UAT). It summarizes the defects identified during testing along with their resolution status, and reports the number of test cases executed, passed, and failed across the major functional areas of the application — user authentication, stock listings and market data, paper trading, portfolio management, transaction history, and the admin module.

# 2. Defect Analysis

This report shows the number of resolved or closed bugs at each severity level, and how they were resolved. All defects identified during the UAT cycle for SB Stocks were minor (Severity 3 and Severity 4) and were fixed prior to release; no Severity 1 (Critical) or Severity 2 (High) defects were found.

| Resolution | Severity 1 | Severity 2 | Severity 3 | Severity 4 | Subtotal |
| --- | --- | --- | --- | --- | --- |
| By Design | 0 | 0 | 0 | 0 | 0 |
| Duplicate | 0 | 0 | 0 | 0 | 0 |
| External | 0 | 0 | 0 | 0 | 0 |
| Fixed | 0 | 0 | 2 | 2 | 4 |
| Not Reproduced | 0 | 0 | 0 | 0 | 0 |
| Skipped | 0 | 0 | 0 | 0 | 0 |
| Won't Fix | 0 | 0 | 0 | 0 | 0 |
| Totals | 0 | 0 | 2 | 2 | 4 |

# 3. Test Case Analysis

This report shows the number of test cases that have passed, failed, and untested, grouped by the core functional sections of SB Stocks.

| Section | Total Cases | Not Tested | Fail | Pass |
| --- | --- | --- | --- | --- |
| User Authentication | 6 | 0 | 0 | 6 |
| Stock Listings & Market Data | 2 | 0 | 0 | 2 |
| Trading (Buy/Sell Orders) | 4 | 0 | 0 | 4 |
| Portfolio Management | 1 | 0 | 0 | 1 |
| Transaction History | 1 | 0 | 0 | 1 |
| Admin Module | 2 | 0 | 0 | 2 |
| Totals | 16 | 0 | 0 | 16 |